Sprint 1 (due 2/5) DONE

- Install Godot, explore UI, learn GDScript

- Set up scenes/nodes

- Code player movement – left/right/jump – with gravity and floor collision

Sprint 2 (due 2/12) DONE

- Add a simple attack system with a directional hitbox that activates on input and detects collisions

- Set up GitHub version control

- Create a dummy enemy

- Begin early level prototyping

Sprint 3 (due 2/19) DONE

- Set up idle/run/jump/fall animations

- Set up a rudimentary camera

- Continue level creation

Sprint 4 — Visible attacks + basic combat feel (due 2/26) DONE

- Make attacks visible (slash sprite/effect/weapon node that appears briefly)

- Sync the visual with the hitbox timing

- Tune AttackArea size/offset + attack timing (duration/cooldown)

- Continue level creation

Sprint 5 — Enemies v1

- Build 2–3 real enemy types (patroller, chaser, stationary)

- Enemies take hits and react (not just vanish-only; at least knockback or simple health)

- Place enemies in a small test room and tune difficulty

- upward/downward attacks

- Continue level creation

Sprint 6 — Player FSM core + damage rules

- Player FSM: Grounded, Jump, Fall, Attack, Hurt/Knockback

- Player i-frames + knockback behavior

- Enemy knockback/stun handling (lightweight enemy FSM if needed)

- Continue level creation

Sprint 7 — Rooms + playable loop + UI minimum

- Finalize level creation! Handcrafted rooms + transitions + spawn points

- Win/lose conditions

- Audio

- Graphical effects – landing dust, hit effects

- Minimal UI (player health)

Stretch goals

- Double jump, wall jump, dash

- Ranged weapon

- Boss

- Multi-platform

- Work on player movement feel – acceleration, deceleration, air/ground control, friction when no input, turn boost, coyote time, jump buffer, variable jump height, different gravity when jumping/falling, terminal fall speed, hang time near apex, dead zones / digital smoothing, input priority rules, slope handling (?), edge forgiveness